Soulbound Ascent

Three Playable Builds Project Plan

Combat Demo -> Preparation Loop -> Consequence Loop

Capstone vertical slice plan focused on playable gates, readable auto-battle, and controlled scope.

# Executive Summary

Soulbound Ascent should be built as three playable builds instead of a long feature checklist. Each build must be demo-ready before the next layer begins.

The project spine is simple: prepare heroes, deploy them, watch readable auto-battle, understand the result, and care about the roster afterward.

| Build | Primary Goal | Gate |
| --- | --- | --- |
| Build 1 | Combat is playable and understandable. | Two combat floors can be completed. |
| Build 2 | Preparation choices affect battle outcomes. | Roster heroes feed into combat and persist. |
| Build 3 | Wins/losses matter without scope overload. | New player can complete the demo. |

# Build 1: Combat Demo

Goal: Prove the auto-battle is playable and understandable.

## Todo Checklist

[ ] Create Unity project structure and CombatPrototype scene.

[ ] Build 5x6 grid with player, neutral, and enemy zones.

[ ] Add placeholder hero/enemy prefabs.

[ ] Add 4-hero deployment.

[ ] Add enemy Floor 1 config.

[ ] Add battle phases: preparation, battle, victory, defeat.

[ ] Add cell-by-cell movement using grid coordinates.

[ ] Add nearest-target selection and retargeting.

[ ] Add attack timers, damage formula, HP, death.

[ ] Add result screen.

[ ] Add pause and unit inspection.

[ ] Add combat log and floating damage numbers.

[ ] Add Floor 2 config.

[ ] Add retry and battle speed controls.

[ ] Tune until 2 floors are playable.

Acceptance: A player can deploy 4 units, start battle, watch units fight, pause to inspect, read why things happened, and finish Floor 1 or Floor 2 without console errors.

# Build 2: Preparation Loop

Goal: Make pre-battle choices affect combat.

## Todo Checklist

[ ] Add hero data model: star, attribute, job, squad, level, XP, stats.

[ ] Add roster manager.

[ ] Add simple town hub.

[ ] Add Summoning Gate: generate raw heroes with star + attribute.

[ ] Add Training Facility: choose one job for an untrained hero.

[ ] Add 5 jobs: Warrior, Guardian, Archer, Mage, Healer.

[ ] Add job stats feeding into battle.

[ ] Add squad choice: 1-2 squad options per job.

[ ] Add deployment from roster instead of hardcoded test heroes.

[ ] Add basic job/attribute synergy.

[ ] Add battle rewards: XP and floor clear progress.

[ ] Add JSON save/load.

[ ] Add Floor 3.

[ ] Tune floors 1-3 using real roster stats.

Acceptance: A player can summon, train, choose a squad, deploy real roster heroes, clear floors, gain XP, save/load, and see preparation choices change battle outcomes.

# Build 3: Consequence Loop

Goal: Make wins and losses matter without overloading scope.

## Todo Checklist

[ ] Add hero death state after battle.

[ ] Add Shrine revival with simple cost or timer.

[ ] Add permanent loss only if revival is stable.

[ ] Add simple inheritance as XP transfer if time allows.

[ ] Add one equipment slot or fixed personal equipment.

[ ] Add equipment stat bonus.

[ ] Add one auto-trigger item: Elixir.

[ ] Add Floor 4 and Floor 5.

[ ] Add final boss as a strong enemy, not a complex multi-phase fight.

[ ] Add simple Tower Malice only if death/revival is stable.

[ ] Add tutorial prompts for summon, train, deploy, battle, death.

[ ] Polish UI readability.

[ ] Add placeholder audio/VFX.

[ ] Create Windows build.

[ ] Run 3-player external playtest.

[ ] Fix critical confusion, crashes, and softlocks.

[ ] Lock final presentation build.

Acceptance: A new player can complete the demo, understand the preparation loop, experience roster consequences, and finish without developer explanation.

# Stretch Only

These features should not be treated as core commitments. Add them only if the three playable builds are stable.

| Feature | Why It Is Stretch |
| --- | --- |
| Restaurant meals | Nice strategic layer, but not required to prove the core loop. |
| Invasion/protection mode | High complexity; only add after consequence loop is stable. |
| Multiple consumable types | Ship Elixir first; expand only if item flow works. |
| Advanced equipment locking/recovery | Can create edge cases and save complexity. |
| Multi-phase final boss | Use a strong single-phase boss for the demo. |
| Deep inheritance stat bonuses | XP transfer is enough for capstone scope. |
| Large hero pool | A small readable roster is better for a vertical slice. |

# Test Plan

| Scenario | Acceptance Check |
| --- | --- |
| Combat test | Deploy 4 heroes and clear/lose Floor 1 and Floor 2 repeatedly. |
| Readability test | Pause during battle and confirm the player can explain current unit actions. |
| Preparation test | Two different job/squad setups produce visibly different outcomes. |
| Save/load test | Summon, train, save, quit, load, and confirm roster/floor progress persists. |
| Consequence test | Hero death leads to revival flow without softlock. |
| Build test | Windows build runs on another machine. |
| Playtest | Three new players complete the demo or reveal where they get stuck. |

# Assumptions

[ ] Unity grid coordinates are the source of truth; Unity physics is visual-only.

[ ] Placeholder visuals are acceptable until Build 3 polish.

[ ] JSON save/load is enough for the capstone.

[ ] Build 1 must be finished before serious town work starts.

[ ] Invasion and restaurant are cut unless the project is ahead.